## Slide 1: An OpenAthens Migration Story: Lessons Learned
Christopher Gross: GW Libraries
Ruth Bueter,
Brian McDonald,
& JoLinda Thompson:
Himmelfarb Health Sciences Library

## Slide 2: Outline
Logistical Preparation:
  Team formation
  Decisions to make
Communication
III Technical Preparation:
  Alma Configuration
  Planning for link clean-up
IV. Troubleshooting After
Go-Live

## Slide 3: Logistical Preparation

## Slide 4: Team Formation
Start Early!
Ideal Team Size:
  4 - 6 people
Choose the Right People:
  Identity Management!
  Alma Configuration
  E-Resources
  Web Development

## Slide 5: Team Challenges
Summer vacations
Multiple ticketing systems
  OpenAthens/EBSCO Connect
  ExLibris
  Vendors
Follow up?
Increase number of OpenAthens admins

## Slide 6: Challenges: Gathering vendors for setup
Use multiple sources to capture all vendors
  Database A-Z list
  EZproxy config.txt file & *.cfg files, or admin website
  Alma collections, & portfolios in Single Journals collection
Include vendor contact info
  Content selectors & ordering staff can help
After vendor cart is processed:
  Can add more vendors before go-live

## Slide 7: Challenges: Go-Live Vendors
Go Live Vendors:
  Single authentication form
  Contact go-live day
Dual Authentication Plan:
  EZProxy backup after go-live
  Caused Go Live Vendors issues
Quick Pivot:
  Replaced EZProxy with redirector script

## Slide 8: Challenges: Split Set-Up/User Groups
GW Context:
  2 campus libraries
  Separate subscriptions & vendor accounts
  Campus-wide licenses
OpenAthens Set-Up:
  Created linked accounts
    Main Library (main)
    Health Sciences Library (subaccount)

## Slide 9: Challenges: Split Set-Up/User Groups
User Access:
  Access to affiliated subaccount resources only
Resource activation:
  Both accounts must activate resources
  Created duplicate work
Federated Access:
  Vendors struggle with federated access
Workaround:
  Force OpenAthens to proxy
  Vendor IP authentication

## Slide 10: Challenges: Split Set-Up Resolution
Merge Accounts!
  Timeline - Winter Break
Expected Benefits:
  Resolve ongoing access issues

## Slide 11: Communication

## Slide 12: Communication
URL Construction:
  Understand how to construct URL
  Communicate with Library staff
Team Communication
  Group chat was key!
Faculty & Blackboard Administrators
  Earlier communication
  Earlier link clean-up
    Redirector masks broken links
  Encourage faculty to link to catalog records
    Not to direct resources

## Slide 13: Technical Preparation

## Slide 14: Alma Configuration: Setting up Proxy in Integration Profiles
Set up proxy configurations:
  Config -> General -> Integration Profile List
  Type: Resolver Proxy
For Redirector (federated):
  Proxy server type = “OpenAthens Redirector”
    Set to Default at Go Live

## Slide 15: Alma Configuration: Setting up Proxy in Integration Profiles
Redirector prefix: https://go.openathens.net/redirector/gwu.edu?url=https

## Slide 16: Alma Configuration: Setting up Proxy in Integration Profiles
OpenAthens Proxy: If Needed
  Proxy server type=“OpenAthens”
  Prefix generated: https://proxy.openathens.net/login?entityID=https://idp.gwu.edu/entity&qurl=https

## Slide 17: Alma Configuration: Pre-Go-Live Testing
Run Analytics to identify current settings on e-collections
  Service Proxy Enabled, Service Proxy Selected
Switch to OpenAthens resolver proxy at e-collection service level
  Some vendors can’t be tested (Go Live Vendors: EBSCO, ProQuest)
  Some may need additional linking parser parameter settings (ex. Ovid, Gale)
Test book, journal, & article level links
Revert to original settings after testing
  At Go Live, e-collections with Default proxy will use the redirector when you switch the Default resolver proxy

## Slide 18: Alma Configuration: Pre-Go-Live Testing
Additional linking parser parameter settings for some vendors:
EBSCO: Shibboleth=yes, customer ID in Customer_ID field (e.g. s8987071), SSO=yes, OPID=qwuora
Ovid: IP Auth= yes, Shibboleth=new, UShibboleth=your provider (e.g. https://idp.gwu.edu/entity)
Gale: your customer code in the LOC_ID field (e.g. wash74137)

## Slide 19: Alma Configuration: Pre-Go-Live Testing
&debug=true is Your Friend!
  Provides target URL
    Before running target parser: https://wrlc-gwahlth.primo.exlibrisgroup.com/view/action/uresolver.do?operation=resolveService&package_service_id=10142158850004110&institutionId=4110&customerId=4100&VE=true&debug=true
    After running target parser: https://go.openathens.net/redirector/gwu.edu?url=https%3A%2F%2Fwww.cochranelibrary.com%2F

## Slide 20: Link Clean-Up: Planning
What links need to be updated?
  Alma/Primo
  LibGuides, other library sites
  LMS (Blackboard, Canvas, …)
  Citation managers, plugins, etc.
Who will make the updates?
  Library staff
  Individual faculty?
  Instructional designers?
  IT/LMS administrators?

## Slide 21: Link Clean-Up: Issues
URL encoding required on base URL = less novice-friendly
https://proxygw.wrlc.org/login?url=https://jamanetwork.com/journals/jama
https://go.openathens.net/redirector/gwu.edu?url=https%3A%2F%2Fjamanetwork.com%2Fjournals%2Fjama
Switching to federated access may change base URL
https://search.ebscohost.com/login.aspx?authtype=ip,uid&custid=s8987071&groupid=main&profile=ehostgw&defaultdb=a9h
https://search.ebscohost.com/login.aspx?authtype=sso&custid=s8987071&groupid=main&profile=ehostgw&defaultdb=a9h

## Slide 22: Link Clean-Up: Issues (cont.)
WIDE variation in legacy links
  http(s)://proxygw.wrlc.org/login?url={original URL}
  http(s)://login.proxygw.wrlc.org/login?qurl={encoded URL}
  http(s)://original-server-dns.proxygw.wrlc.org/stuff-and-things
  http://original.server.dns.proxygw.wrlc.org/stuff-and-things
  And much more!

## Slide 23: Link Clean-Up: Tools
Official OpenAthens link generator
  Warns when resources aren’t configured in OpenAthens
  Can’t handle EZproxy-formatted links
DIY “Quick Tool” widget for LibGuides
  Designed to rewrite EZproxy-formatted links
  Infinitely adaptable using JavaScript + regex
  Adapted from a script developed by Dylan Hurd @ U of Arkansas

## Slide 24: Link Clean-Up: Quick Link Tool

## Slide 25: Link Clean-Up: EZproxy Redirector
Aliased *.proxygw.wrlc.org to a GW-managed AWS server
HTML + JavaScript / regex to detect & rewrite the URL
Written to handle:
  variations in legacy EZproxy link format
  changes to base URLs
  resources that don’t need OpenAthens (as identified)

## Slide 27: Link Clean-Up: Blackboard Clean-Up
2400+ links to EZproxy in initial export (2023-2024 courses)
Perl script to generate CSV mapping table
Extensive QA testing to account for exceptions
Some links unfixable - what to do?

## Slide 28: Troubleshooting After Go-Live

## Slide 29: Troubleshooting
Internal reporting & issue tracking
Promoting our “report a problem” form
Creating vendor test accounts
  Use my.openathens.net to get around institutional single sign-on
Expanding access to ticketing systems

## Slide 30: Questions?
Contact Information:
Christopher Gross: chrisg@gwu.edu Ruth Bueter: rbueter@gwu.edu
Brian McDonald: bmcdonald@gwu.edu JoLinda Thompson: jlt@gwu.edu